Part 1 – BEST Research: Cross Island Marina

When the Dockyard cruise ship pier was built, a number of errors in the process resulted in an estimated $30 million in cost overruns and a final price tag of $65m to the taxpayer.  Several costly errors resulted from the fact that a satisfactory environmental impact assessment (EIA) was never completed, despite this being a requirement of Bermuda’s planning process and an international commitment as stated under Bermuda’s pledges to the Environment Charter.  The following narrative forms a backdrop for scrutiny of another project by essentially the same developer in the Dockyard area.

Dockyard Cruise Ship Pier – “Blatant disregard for the planning process”

In September 2001, the UK Overseas Territories, including Bermuda, became signatories to the UK Environment Charter.  Following this, the Government of Bermuda pledged to undertake environmental impact assessments prior to approving major projects and to ensure that these EIAs include wide consultation with stakeholders.  This pledge resulted in the creation of a Bermuda Planning Guidance document on Environmental Impact Assessments and Environmental Impact Statements, referred to as GN106.  An Environmental Impact Statement (EIS) is a document in which the results of an EIA are presented, and should be submitted to the Department of Planning as part of a planning application.  As noted in GN106, it makes both good environmental and business sense for a developer to conduct an EIA, as any issues and potentially expensive mistakes can be discovered early on in the design stage of the development process.  In this way, inappropriate designs can be rejected or modified at an early stage, before both time and money have been spent fully developing them.  Major port infrastructure, reclamation projects and marinas are all specifically cited in the Bermuda Plan as developments that are likely to require an EIA and EIS.

Approval for the new Dockyard cruise ship pier was granted by Cabinet in late 2006 but the commissioning of an EIA was delayed until early 2007, despite an initial start date of April 1st, 2007 and Government having known for years that a thorough EIA would be required.  The first attempt at the EIA was undertaken by Bermuda Water Consultants (BWC) and a draft EIS was submitted to the Department of Planning on June 26th, 2007.  A review of this by local stakeholders sparked a unanimous condemnation of the document as woefully inadequate and led Dame Jenifer Smith, Chairman of the Historic Wrecks Authority, to write to the Department of Tourism and Transport urging more research and consultation due to the discovery of a “historic wreck” directly underneath a planned berth.  The Department of Planning subsequently requested a number of changes and additions and tried to accommodate the project by considering it in two phases.  Planning approval for Phase 1 (construction of the pier) was granted on October 17th, 2007, while Phase 2 (to include widening the North Arm Bridge and construction of the terminal building, seasonal ferry docking area, and ground transportation area, including land reclamation and sea wall construction) would require further environmental work before approval could be granted.

A “scoping” exercise, designed to establish the essential content and scale of an EIA, was begun but apparently never completed and, in March 2008, fearing that Phase 2 would not be completed in time for the cruise ship season, Government took the decision to forego the normal planning and stakeholder review process and issue a Special Development Order (SDO).  It is BEST's understanding that, under extreme political pressure, the planners accepted a substandard EIA; a suitable EIA was never conducted.  The final EIA document was furthermore never subjected to a routine independent review, perhaps to avoid professional embarrassment.

According to the PLP website, as certain legal requirements for the SDO could not be met in time, the work went ahead without it and a retroactive planning application for the Phase 2 works of the new cruise pier and terminal building was filed in January 2009.  As noted in the Minutes from the March 25th, 2009 Development Applications Board (DAB) Meeting, the Board was “disappointed with the applicant’s blatant disregard for the planning process”.  In addition, the DAB observed that the applicant’s disregard for its Advice Note that accompanied the Phase 1 approval resulted in an EIS “which did not undertake the full range of scientific studies required.”

Unfortunately, as the work on the cruise ship pier and terminal had already been carried out, the DAB had little choice but to approve the application despite concerns over the real impact of operating the facility.  As a condition of the approval, a requirement was made for an Interim Monitoring Program for air quality, water quality and marine ecology to be filed and approved by the DAB prior to the issuance of a Certificate of Use and Occupancy, and this was to be replaced by a Long Term Monitoring Program two months prior to its completion.  The DAB included several stipulations as to how these programs must be prepared and their approval of the application was “largely based on the fact that such a document is to be filed, reviewed and approved.”  The Department of Environmental Protection undertook to manage the monitoring with funding to come from the Ministry of Tourism and Transport.  Three contractors are currently working on the various components of the interim programme and any long-term programme will not be finalized until findings of the interim studies are analysed.

Substandard EIA – Costly Errors at Taxpayers’ Expense

As per the Department of Planning’s documentation on Environmental Impact Assessments and Environmental Impact Statements (GN106), “it is essential that the [Development Applications] Board has all the pertinent information relating to a proposed development to ensure that a development does not have any adverse impacts on the natural, human or built environments of a site or its surrounding area, and to ensure that any such impacts are reduced and appropriately mitigated.”  Without such information, Bermuda’s commitment to the UK Environment Charter cannot be met and appropriate mitigation cannot occur.  This is exemplified by the $3.7m spent to protect pregnant dolphins at Dolphin Quest from harm during the construction phase of the Dockyard cruise pier project.  By the time Dolphin Quest was informed that the project was going ahead, they already had pregnant dolphins at a fairly advanced stage of gestation.  In the opinion of the expert veterinary input, to move them would likely have caused spontaneous abortion or death of the mother.  These pregnancies were planned, however, and formed part of a fairly high profile artificial insemination experiment.  Had a proper EIA been conducted, the plans for these pregnancies would have been known well in advance and Government could have prevented or delayed the insemination, thus avoiding this additional $3.7m of unforeseen expense.

In summary, had an appropriate and timely EIA been carried out, the process would have gone much more smoothly and various costly and time-consuming errors could have been avoided.  As examples, the wreck could have been dealt with in advance, the dolphins could have posed no issue, permitting could have been done in a single phase, and all aspects of the project could have been properly identified and therefore budgeted for adequately.  Importantly, the total revenue to the local economy that would have been lost if the second cruise pier and terminal building had been unable to open for the 2009 season was estimated at $16m, much of which would have gone directly to Government in the form of cabin tax.  A great deal of the $30m in cost overruns, paid out of the public purse, resulted from a misguided attempt to push the project through without adhering to proper procedures.  The net benefit to the taxpayer would therefore have been far greater had a proper EIA been conducted, even if this had meant delaying the opening of the second cruise pier to the 2010 season.

Conclusions

Government is now actively planning to build a large marina in the West End, in what has been identified as one of the island’s most environmentally-sensitive marine areas.  The proposed Cross Island Marina has caused much concern within the environmental community.  In order to avoid significant environmental damage and a repeat of wasted public funds due to inadequate expert support, the Bermuda Environmental Sustainability Taskforce (BEST) strongly recommends that a proper EIA process be strictly followed for the proposed marina as well as any future projects requiring an EIS under planning guidelines.  Given the considerable environmental sensitivity of the area proposed for the Cross Island Marina, we anticipate that an appropriate EIA would provide indisputable evidence that the land reclamation and marina construction proposed should not take place at this site.  The specific environmental issues associated with the proposed Cross Island Marina, along with recommendations for EIA in Bermuda, will be discussed in Part 2 of this research, to be published in next week’s Royal Gazette.

Part 2 – BEST Research: Cross Island Marina

Introduction

On August 9th, 2009, the West End Development Corporation (WEDCo) was granted 61 acres of additional land by the Bermuda Government, primarily in the form of rent-free sea bed between the South Basin and Ireland Island South.  Following the grant, the development of a multi-phased marina project, including nine acres of land reclamation and approximately 200 slips as well as support and club facilities, was approved by Cabinet on October 29th, 2009.  As both a large-scale marina and reclamation project in a sensitive environmental area, a thorough Environmental Impact Assessment (EIA) is required under Environment Charter with the resulting Environmental Impact Statement (EIS) to be submitted as part of the planning application.  It is our understanding that Bermuda Water Consultants (BWC), the same firm that was contracted to conduct the Dockyard cruise pier EIA, has been hired to produce an EIA for the proposed Cross Island Marina.  This is a highly questionable decision as, not only was this firm never made to account for their previously inadequate attempt at an EIA for the Dockyard cruise pier and the substantial unnecessary costs to taxpayers that resulted, but it would appear that they are now being rewarded with a contract for similar work.  Given the considerable environmental sensitivity of the area proposed for the Cross Island Marina, we anticipate that an appropriate EIA would provide indisputable evidence that the land reclamation and marina construction proposed should not take place at this site.

Cross Island Marina – A Potential “Ecological Disaster”

In a 2009 mapping study by the Department of Conservation Services, the Dockyard marine area, including the South Basin, was identified as having a species richness of between nine and ten on a scale of one to eleven.  Only one section of the Island’s entire coastal region was found to be more environmentally sensitive.  The environmental community has several important concerns regarding the proposed Cross Island Marina development, all of which would need to be scrutinised and addressed in a credible EIA and resulting EIS document.  The three primary issues are as follows:

- Sea Grass:

Dockyard’s South Basin contains all three types of local sea grass, in what is a healthy sea grass environment.  This is important economically and environmentally for several reasons.  Firstly, sea grass provides a nursery habitat for a number of commercially important species, such as juvenile groupers and spiny lobsters, as well as protected species, like seahorses and juvenile conch.  In addition, the canopy of a sea grass meadow acts as a water filter, trapping particles and dissolved materials.  This is an important function as it helps to maintain the high water clarity that enables Bermuda’s coral reef communities to thrive.  In this way, sea grass helps to preserve two of Bermuda’s most significant tourist attractions: our clear waters and our coral reefs.  Without the existence of such sea grass beds, sedimentation would likely increase with further negative effects for marine life.

Another function of sea grass is to provide a foraging ground for juvenile green turtles, whose diet consists primarily of sea grass.  In 2009, samplings of Bermuda’s turtle population were carried out at Stock’s Harbour in St. George’s and Dockyard’s South Basin as part of the ongoing Bermuda Turtle Project.  Both samplings yielded a greater number of turtles than the Project’s average site sampling and, notably, Dockyard appeared to have more than double the average number of resident green turtles than other study locations frequented by the Bermuda Turtle Project.  The construction of a marina at this location would not only destroy an important food source for green turtles, but would almost certainly increase the number of collisions between sea turtles and marine craft, which has been found to be a notable cause of turtle injury and mortality in Bermuda.

In October of this year, plans for a marina at Stock’s Harbour were rejected primarily due to concerns over the destruction of sea grass habitats.  Not only have the sea grass beds in Dockyard been found to be denser and more ecologically rich than those at Stock’s Harbour, but the proposed Dockyard development covers a much larger area of sea grass than the Stock’s Harbour plan.  Based on the precedent set by the Stock’s Harbour decision alone, the plans for the Cross Island Marina should be rejected.

- Bird Roosting:

The south jetty attached to Cross Island serves an important function as a roosting site for wintering gulls, shorebirds and terns.  Predator-free roosting sites for gulls and shorebirds are rare in Bermuda and the Dockyard south jetty has traditionally been by far the most important for over a century.  Most winters, up to 200+ gulls of nine species, 5+ terns of three species, and over 100 shorebirds of 4+ species use the jetty as both a day and night roost.  As such, it has become an important location for visiting, as well as local, naturalists and bird watchers, which form a small but significant component of our ecotourism.

The proposed Cross Island development connects both Cross Island and the south jetty to the mainland, as well as infilling a substantial marine habitat area on the inwards side of the jetty arm.  Once connected to the mainland and developed in the manner proposed, this area will no longer be able to serve its key roosting function or act as a potential nesting site for terns.  The Common tern nesting population is endangered in Bermuda, having ranged between six and thirty pairs over the past seventy years, and safe nesting islets are in short supply.  As a result, retaining and enhancing the nesting potential of the jetty could be important to the conservation of the species locally.

The only practical mitigation to preserve the area’s roost site and tern nesting potential might be to wall off the eastern half of the jetty against human access and predators such as dogs and cats.  That portion of the jetty might then be upgraded in other ways to serve a nature reserve function.  Any properly conducted EIA would address these issues and consult with local naturalists and NGOs, such as David Wingate and the Audobon Society, regarding suitable barrier design and location if any development here is to go ahead.

- Coral Reefs:

In addition to the destruction of sea grass leading to reduced water clarity with consequent negative effects for the health of the island’s coral reefs, the proposed area of landfill looks to be sited directly on top of a reef cluster.  As all corals are protected in Bermuda, this should pose a serious impediment to the proposal going ahead.

Clearly, there are many relevant areas of concern that will need to be addressed prior to any work being undertaken in this area.  Furthermore, given the extreme and significant environmental sensitivity of the area, we anticipate that an appropriate EIA would provide indisputable, documented evidence that the proposed land reclamation and marina construction should not take place at this site.

Recommendations for EIA in Bermuda

While EIAs have been mandated for projects such as this by the Environment Charter for almost ten years now, Bermuda has yet to get the process right.  As noted by the Department of Planning, the EIA process should form an integral part of a project’s planning and design stage and should not be regarded merely as a requirement for obtaining planning approval.  The importance of a reliable procedure becoming firmly established is becoming increasingly apparent.  Importantly, SDOs and retroactive planning approvals often make a mockery of the planning process, which is intended to protect Bermuda’s environment, economy and people.

The Bermuda Environmental Sustainability Taskforce (BEST) commends the production of the Department of Planning (DOP) Guidance Document (GN106) on Environmental Impact Assessments and Environmental Impact Statements.  It is now the responsibility of the Government, led by the Department of Planning, to ensure that this framework is adhered to and to demand compliance to an appropriate standard.  This should begin with widespread inclusion of stakeholders during the initial consultation, screening and scoping stages, independent review of the EIA/EIS, and further consultation during the final appraisal stage.  Notably, the Government should be leading by example and, to ensure transparency and robustness of the system, all scoping documents should be made public once submitted.

Without standards, and review of work to ensure compliance with these standards, EIAs are of questionable worth.  Moreover, no competent environmental assessment body can compete in terms of price with an organization that is willing to cut corners and produce incomplete work.  All planners in Bermuda are members of professional bodies that require them to produce comprehensive and defendable submissions.  Such bodies allow members to submit reports for professional review and critique, which should be done in cases where reports are of a technical nature such that planners are not qualified to provide an informed assessment of the quality of the information.

The requirement for independent verification of the standard of submitted work is essential for the health of the EIA process and for the development of a competent environmental consulting sector in Bermuda.  The mechanisms for this are already in place and, given recent experience and further potential for costly and detrimental environmental effects where proper EIAs are not conducted, tough sanctions should be imposed on responsible parties where standards are not met.

Conclusions

Without a suitable EIA, the potential exists that the construction of the Cross Island Marina will lead to significant environmental damage and further waste of public funds.  As a result, the proposal should undoubtedly be subjected to a reputable, independent and adequately budgeted EIA/EIS process, at the very least in order to meet Bermuda’s obligations as a signatory of the UK Environment Charter.

One of the requirements of the EIA/EIS process is to offer an explanation of the main alternative options considered, including alternative site locations and a comparison of the potential environmental effects.  It is our understanding that this was not done as part of the initial scoping document for the marina, despite that several more suitable locations exist in terms of both environmental sensitivity and natural shelter.  Locations such as St. George’s Harbour or Morgan’s Point, for example, have already suffered negative environmental effects as a result of development and consequently have relatively low current species richness ratings of between three and six, or less than half that of Dockyard’s South Basin.  These are also likely to be more viable options for the type of mega yacht community proposed given the potential conflict between, and differing demands of, cruise ship passengers and mega yacht owners.  Additionally, one must question the attraction of the Cross Island site for wealthy mega yacht owners given the 100 low income housing units proposed as part of the same development.  Finally, WEDCo should not be allowed to commence any major development until all conditions of prior planning approvals have been acceptably fulfilled.  This includes providing evidence that the Dockyard cruise pier Interim Monitoring Programme meets all DAB stipulations and waiting until a suitable Long-term Monitoring Programme is in effect.

Reputable, independent and adequately budgeted environmental assessments are key to maximizing the benefits of the planning process and resulting developments.  Given the multiple economic, social and environmental benefits afforded, a properly scoped and evaluated EIA, including full stakeholder consultation, should be a standard ingredient for any major project, whether terrestrial or marine.  Along with firmly establishing a transparent, thorough and independently reviewed EIA process, the appropriateness of SDOs and retroactive planning applications should also be both seriously considered and firmly resisted.  The Bermuda Environment Sustainability Taskforce (BEST) has previously called for mandatory rather than discretionary Environmental Impact Assessments for projects such as this.  BEST plans to hold workshops for stakeholders and the public on both EIAs and SDOs in the near future.